# ATUNKO Future Platform Roadmap

Frontend pages and backend features to be added after the current one-page website

# Purpose

This short roadmap converts the current single-page ATUNKO website into a complete investor onboarding platform. It separates the future user-facing routes from the backend services required to securely register investors, process applications, review documents, and manage compliance workflows.

# Final Scope

| Area | Future scope | Routes / pages |
| --- | --- | --- |
| Public website | Marketing, company information, legal disclosures, FAQs, and registration entry point | 11 pages |
| Investor portal | Account, onboarding, documents, status, preferences, and communication | 9 pages |
| Admin and reviewer portal | Operations, investor review, KYC, roles, reporting, and settings | 10 pages |
| Final system | Complete public website plus authenticated investor and internal portals | 30 routes/pages |

# Frontend Pages To Add

## Public website pages

Home

About ATUNKO

Investment Sectors

How It Works

Contact

Investor Interest / Registration

Privacy Policy

Terms of Use

Risk Disclosure

Investor Eligibility

Frequently Asked Questions

## Investor portal pages

Create Account

Login

Password Reset

Investor Profile

Investment Preferences

Investor Application Form

Document Uploads

Application Status

Account Settings, Messages and Notifications

## Admin and reviewer portal pages

Admin Dashboard

Investor Directory

Investor Details

Application Review

Document Review

KYC/AML Review

User and Roles Management

Audit Log

Reports

System Settings

# Backend Features To Add

| Backend module | Required capability |
| --- | --- |
| Authentication and accounts | Signup, email verification, login, password reset, secure sessions, optional two-factor authentication, and account status management. |
| Investor onboarding | Individual, company, family office, and institution profiles; multi-step application; draft saving; server-side validation; eligibility and consent capture. |
| Investment preferences | Investment amount range, preferred sectors, projects of interest, risk acknowledgement, and eligibility information. |
| Documents and storage | Private encrypted storage, file type and size validation, malware scanning, metadata, expiry tracking, controlled download access, and document history. |
| KYC workflow | Identity verification, sanctions and PEP screening, address verification, company and beneficial-owner checks, provider results, exceptions, and reviewer actions. |
| Admin and review workflow | Search and filters, reviewer assignment, approve/reject/request-information actions, private notes, document review, and investor timeline. |
| Notifications and messaging | Registration, verification, document request, status update, approval/rejection, and reminder notifications through email and in-portal messages. |
| Roles and security | Role-based access for admin, reviewer, compliance, and investor users; HTTPS, CSRF protection, rate limiting, security headers, encrypted sensitive data, and secrets management. |
| Audit and consent | Immutable-style history of uploads, changes, approvals, compliance decisions, consent versions, timestamps, and actor information. |
| Reporting and integrations | Investor pipeline, application status, country and sector interest, approval rate, controlled CSV exports, and KYC provider integration. |
| Operations | Backups, monitoring, error logging, alerting, restore testing, retention controls, penetration testing, and production deployment configuration. |

# Suggested Delivery Phases

| Phase | Focus | Main deliverables |
| --- | --- | --- |
| Phase 1 | Public website expansion | Create the 11 public routes, refine responsive layouts, add legal pages, FAQs, SEO structure, and registration CTA. |
| Phase 2 | Core onboarding platform | Build Laravel backend, database, authentication, investor profiles, multi-step application, private document uploads, notifications, roles, and audit logs. |
| Phase 3 | Compliance and operations | Add KYC/AML provider integration, investor dashboard, admin/reviewer workflows, reporting, optional CRM integration, security hardening, testing, backups, and monitoring. |

# Important Launch Conditions

Investor data must be persisted server-side and never treated as successful from browser validation alone.

Private identity documents must not be stored in public web directories or exposed through public URLs.

Legal and compliance professionals must confirm jurisdictional KYC/AML, eligibility, disclosures, retention, and investment-acceptance requirements before production use.

End-to-end testing must cover registration, onboarding, uploads, review, approval or rejection, notifications, permissions, and audit history.

Recommended baseline stack: Laravel backend, MySQL or PostgreSQL, React or Laravel Blade frontend, Filament or custom admin portal, private S3-compatible storage, transactional email provider, and an approved KYC/AML provider.